## Slide 1: Inventory Management
The Best Group: John, Rodrigo, Anahi

## Slide 2: Executive Overview
Aurora University CSC and Nursing department
Current inventory management is not acceptable
This project will save both time and money
Future time saved by converting to new system

## Slide 3: Key Objectives
Keep track of items used in Nursing and CSC departments
Ensure items can be scanned in and out of the system consistently
Provide a security layer for the database system

## Slide 4: Business Context
Current inventory system is not well documented
Nursing inventory tracked using pen and paper
CSC inventory is tracked using basic software
Both inventories do not include all items that it should

## Slide 5: Business Process
The business process will not change drastically
Most inventory practices will maintain their consistency

## Slide 6: Opportunities This Will Address
Allow the expansion of tracking inventory items
Cost reduction case (time and inventory)
Not completely innovative
Allows report printouts
More in-depth analysis of inventory

## Slide 7: Critical Success Factors
Items must be able to be scanned with >99% accuracy
Permanent server space in the AU server
Need to be able to consistently print labels
Only accessible by the Nursing/CSC departments

## Slide 8: Recommended Solution
Custom made solution using MySQL, Javascript, and React
Possibility to almost completely reduce human error
10 week development using 3 part-time programmers (students)

## Slide 9: Alternative Solutions
Don’t modify the process
  Leave current process using pen and paper
  Poor system, not the solution
Purchase new software
  Research and purchase prebuilt system
  Many are overpriced or bloated
Hire Inventory Personnel
  Hire a full-time employee to manage inventory
  Extremely cost inefficient

## Slide 10: Costs and Benefits
Costs
  Maintenance for the inventory
  Hardware failures and replacements
  Minimal outside costs (hiring/maintenance)
Benefits
  Will reduce need for staff
  Saves time needed to verify inventory
  Overall time saved greatly outweighs minimal costs

## Slide 11: Assumptions
Aurora University will buy any necessary equipment
Aurora University will properly label all items
Aurora University will provide us with items needed to be inventoried
This system will be used for at least three (3) years
This system will be maintained by future CSC students/professors

## Slide 12: Deliverables
Process model complete/sketch finished
  Dependency: Meeting with customer/team
  Timeframe: 10/17/2019
Design/Build database table
  Dependency: Receiving all inventory items needed
  Timeframe: 10/31/2019
Version 1 prototype complete
  Dependency: Deliverables 1 & 2
  Timeframe: 12/09/2019

## Slide 13: Final Recommendation
We recommend our group begin building this program
  3 junior developers over 10 weeks
Cost and time greatly favors Aurora University built program
Any inventory management software will need to be purchased
Also, staff will need retraining
Our system should require minimal retraining/purchasing
If any of these assumptions prove to be false, business case will need to be revised